# Business Requirements Document

Project Horizon — Storefront Rebuild (Green Build, Lite)
Vantage Retail Pvt. Ltd.  ·  CommerceForge  ·  v1.0 DRAFT  ·  July 2026

# 1. Background

Vantage Retail's current storefront is hard to change — every catalogue or price update is an engineering ticket, customers have no order self-service, and there is no consolidated reporting. Project Horizon rebuilds the storefront and staff back-office on a modern, self-serve platform.

# 2. Objectives

Let merchandising manage catalogue and pricing without engineering.

Improve conversion with faster browse, search and a shorter checkout.

Give customers order visibility and self-service (tracking, returns, invoices).

Give the business simple sales and stock reporting.

# 3. Scope — Out of Build / Assumptions

The platform is built complete around a provider-agnostic payment module with a working test-mode mock, so checkout runs end-to-end without live credentials. Live payment keys, the merchant account and KYC are supplied by Vantage post-build via configuration; card data is never stored. Notifications are simulated (in-app + local outbox), delivery tracking is simulated, the GST invoice is a PDF (no government e-invoice/IRN), and social login is Phase 2. Hosting, DNS, SSL and PCI certification are Vantage's responsibility. None of these block implementation.

# 4. Stakeholders

| Name | Role |
| --- | --- |
| Meera Iyer | Business Head (Sponsor) |
| Karan Malhotra | Product Manager |
| Ananya Bose | Growth |
| Priyanka Sethi | Finance |
| Sameer Qureshi | Operations / CX |

# 5. Business Requirements

BR-1 — Merchandisers shall create, edit and publish products and prices without engineering involvement.

BR-2 — The site should feel fast and be user-friendly on mobile.

BR-3 — The system shall support promo codes applied at checkout.

BR-4 — Guest checkout (OPEN): Growth requests checkout without an account; to be confirmed by the Sponsor.

BR-5 — Every order shall produce a downloadable GST tax invoice.

BR-6 — Customers shall view order status and request returns from their order page.

BR-7 — Staff access shall be role-based, with staff actions audit-logged.

BR-8 — The business shall have a dashboard of sales and stock.

# 6. Open Questions

Is guest checkout in scope for launch? (Growth: yes; BRD: open.)

Return window: 7 days or 10 days? (Finance vs CX.)